CIS 3353

TL;DR Quick Start Guide

Everything from both guides. No fluff. Just do the steps.

This is the shortcut, not the replacement.

If you get stuck, the full guides (Part 1 & Part 2) have the details.

# ⚡ Phase 0: Install Git (10 min)

| Platform | What to Run |
| --- | --- |
| Mac | xcode-select --install |
| Windows | Download from git-scm.com/download/win — accept defaults, pick VS Code as editor, set default branch to main |
| Linux | sudo apt update && sudo apt install git |

Verify it worked:

git --version

# ⚙️ Phase 1: Configure Git (5 min)

Run these four commands. Done forever.

git config --global user.name "Your Full Name"

git config --global user.email "your.email@university.edu"

git config --global init.defaultBranch main

git config --global core.editor "code --wait"

Use the same email as your GitHub account Otherwise your commits won’t show up on your profile.

# 🔑 Phase 2: SSH Key Setup (10 min)

So you never type your password again.

Generate

ssh-keygen -t ed25519 -C "your.email@university.edu"

# Hit Enter for defaults

Start the agent + add key

# Mac/Linux:

eval "$(ssh-agent -s)"

ssh-add ~/.ssh/id_ed25519

# Windows PowerShell:

Get-Service ssh-agent | Set-Service -StartupType Automatic

Start-Service ssh-agent

ssh-add $env:USERPROFILE\.ssh\id_ed25519

Copy key to clipboard

# Mac:    pbcopy < ~/.ssh/id_ed25519.pub

# Win:    cat ~/.ssh/id_ed25519.pub | clip

# Linux:  cat ~/.ssh/id_ed25519.pub  (then Ctrl+C)

Add to GitHub

github.com → Profile photo → Settings → SSH and GPG keys → New SSH key → Paste → Save.

Test

ssh -T git@github.com

# Should say "Hi username! You've successfully authenticated."

# 💻 Phase 3: Terminal Survival Kit

You only need these. Seriously.

| Command | What It Does |
| --- | --- |
| pwd | Where am I? |
| ls (or dir on Windows) | What’s in this folder? |
| cd <folder> | Go into a folder |
| cd .. | Go back one folder |
| cd ~ | Go home |
| mkdir <name> | Make a folder |
| clear (or cls) | Clear the screen |

# 🔄 Phase 4: The Daily Git Loop

This is the only workflow you need to memorize Pull → Branch → Work → Stage → Commit → Push → PR → Merge. Repeat.

# 1. Get latest from GitHub

git pull origin main

# 2. Make a branch for your task

git checkout -b feature/your-task-name

# 3. Do your work (edit files, configs, etc.)

# 4. See what changed

git status

# 5. Stage your changes

git add .                  # or git add specific-file.txt

# 6. Commit with a message

git commit -m "Add firewall rules for DMZ isolation - closes #12"

# 7. Push your branch

git push origin feature/your-task-name

# 8. Open a Pull Request on GitHub (click the yellow banner)

# 9. After PR is merged, clean up:

git checkout main

git pull origin main

git branch -d feature/your-task-name

🚨 Always pull before you push Otherwise you’ll get merge conflicts. Just make it a habit.

# 📝 Phase 5: Commit Messages

| ✅ Good | ❌ Bad |
| --- | --- |
| Add Snort IDS rules for port scan detection | update |
| Fix SSH config to deny root login | fixed stuff |
| Configure VLAN 10 on pfSense - closes #12 | changes |
| Add sprint 2 evidence screenshots to Wiki | asdfasdf |

Reference your Issue number in the message. "closes #12" auto-closes the Issue when merged.

# 📁 Phase 6: Set Up Your Repo

One person does this. Everyone else clones it.

- GitHub.com → + → New repository

- Name: cis3353_s26_XX_XX_XX (your initials)

- Private. Check “Add a README.” Create.

- Settings → Collaborators → Add teammates + gdparra-edu + cyberknowledge

- Settings → Features → Enable Wikis

- Projects tab → New project → “Iterative development” template

- Issues → Milestones → Create M1, M2, M3, M4 with Canvas due dates

Folder Structure

Create this from day one:

configs/firewall/  configs/server/  configs/network/

docs/              docs/sprint-notes/

scripts/setup/

evidence/          (hashes + links only, NOT raw files)

reports/

README.md

# 🏃 Phase 7: Agile in 60 Seconds

| Thing | What It Is | Think of It As |
| --- | --- | --- |
| Milestone | A big goal with a due date | “Finish the foundation” |
| Sprint | A 2-week work cycle | “What we build this pay period” |
| User Story | WHY you’re doing something | “As an admin, I want VLANs so that...” |
| Task (Sub-Issue) | HOW you do it (specific steps) | “Install pfSense VM” |
| Story Points | How hard a User Story is (1/2/3/5/8) | Only on User Stories, not tasks |
| Size (XS–XL) | How long a task takes | Only on Tasks |

The relationship Milestone contains User Stories. User Story contains Tasks. A Milestone can span multiple Sprints. Every Issue gets BOTH a Milestone (what goal) and a Sprint (when).

Story Points Cheat Sheet

| Pts | Effort | Example |
| --- | --- | --- |
| 1 | Under 30 min, trivial | Update README with team names |
| 2 | 1–2 simple steps | Install a VM and verify connectivity |
| 3 | A few steps, some research | Configure pfSense NAT rules |
| 5 | Multi-step integration | Deploy SIEM + agents + custom alerts |
| 8 | Big unknown, no experience | Build a two-tier PKI from scratch |

🚨 If most of your stories are 8 points They’re too big. Split them. A healthy sprint has a mix of 2s, 3s, and 5s with maybe one 8.

User Story Template

"As a [role], I want to [action] so that [benefit]."

Not a User Story: “Configure NTP on all systems.” That’s a task.

User Story: “As a security analyst, I want centralized SIEM monitoring so that I can detect brute-force attacks.”

# 🎯 Phase 8: Pick Your Project

Fill in this sentence. That’s your mission statement.

Template “A [type of organization] is vulnerable to [specific threat]. We will replicate this environment, demonstrate the attack, and protect it by implementing [defense 1], [defense 2], [defense 3]. We will verify effectiveness by [testing method].”

Requirements

- Minimum 3 course modules integrated

- Three phases: Build the environment → Attack it → Defend it

- All built with VMs / virtual networks

- Everyone does technical work (no documentation-only roles)

Quick Project Ideas

| Project | Modules | Key Tech |
| --- | --- | --- |
| Secure Small Business + IDS | 2, 8, 9, 10 | pfSense, Snort/Suricata, WPA3 |
| Active Directory Hardening | 5, 7, 8 | Windows Server, GPOs, Mimikatz, LAPS |
| PKI + Mutual TLS | 3, 4, 9 | Root CA, Sub CA, Wireshark, cert pinning |
| SIEM + Real-Time Detection | 2, 5, 8 | Wazuh, custom rules, dashboards |
| Web App Attack/Defense | 5, 8, 9 | Juice Shop/DVWA, ModSecurity WAF |
| Zero-Trust Segmentation | 7, 8, 9, 10 | VLANs, pfSense, 802.1X |
| VPN + MFA Remote Access | 7, 9, 11 | OpenVPN, TOTP, split tunneling |
| Vuln Assessment + Remediation | 2, 5, 12 | OpenVAS, Metasploit, before/after report |
| Honeypot + Threat Intel | 2, 8, 13 | T-Pot/Cowrie, Wazuh detection rules |

More ideas: github.com/topics/cybersecurity-projects

# 🛡️ Phase 9: .gitignore (Do This First)

Create this file BEFORE your first commit. Prevents you from accidentally leaking secrets.

.env

.env.local

*.pem

*.key

node_modules/

__pycache__/

*.pyc

.DS_Store

Thumbs.db

*.iso

*.ova

*.vmdk

*.vdi

*.log

More templates: github.com/github/gitignore

💸 Students have gotten $10,000+ AWS bills from leaked keys Bots scan GitHub 24/7 for API keys. If you commit a secret, assume it’s compromised in minutes. Revoke the key IMMEDIATELY. Deleting the file does NOT remove it from Git history.

# 📋 Phase 10: Markdown in 2 Minutes

Used in README, Wiki, Issues, PR descriptions — everywhere on GitHub.

| Want | Type |
| --- | --- |
| Big heading | # Heading |
| Medium heading | ## Heading |
| Bold | **bold** |
| Italic | *italic* |
| Bullet list | - Item |
| Numbered list | 1. Item |
| Code (inline) | `code here` |
| Code block | ``` before and after ``` |
| Link | [text](https://url) |
| Image | ![alt](path/to/img.png) |
| Link to Issue | #42 or Closes #42 |

# 📊 Phase 11: How You Get Graded

🚨 Read this. It directly affects your grade. Your repo IS your grade. No repo activity = no proof of work = no points.

Commit Approaches (Team Votes)

|  | Individual Commits | Delegated Commits |
| --- | --- | --- |
| Who pushes | Everyone pushes their own | 1–2 people push for team |
| Grading based on | Who made the commit | Who’s assigned on the board |
| If there’s a mismatch | Points go to committer | Points go to assignee |
| Default? | Yes (if vote isn’t unanimous) | Needs unanimous vote |

Sprint Capacity

Plan 8–15 story points per sprint for a 2–3 person team. Start with ~7–10 in Sprint 1.

# 🔁 Phase 12: The Full Loop (Issue → Done)

This is the cycle you repeat for every task, all semester.

| Step | Where | What You Do |
| --- | --- | --- |
| 1 | GitHub Board | Drag your Issue to “In Progress” |
| 2 | Terminal | git checkout main && git pull origin main |
| 3 | Terminal | git checkout -b feature/your-task |
| 4 | Your machine | Do the work. Take screenshots. |
| 5 | Terminal | git add . && git commit -m "Do the thing - closes #12" |
| 6 | Terminal | git push origin feature/your-task |
| 7 | GitHub | Open PR, assign reviewer, describe changes |
| 8 | GitHub | Teammate reviews → Approve → Merge |
| 9 | Terminal | git checkout main && git pull && git branch -d feature/your-task |
| 10 | GitHub Board | Card auto-moves to Done. Pick next task. |

That’s it. That’s the whole workflow. Issue → Branch → Work → Commit → Push → PR → Review → Merge → Done. Over and over.

# ✅ Phase 13: Proposal Checklist

Due date is on Canvas. Make sure you have all of these:

- Project title + mission statement

- 3+ modules identified with explanations

- System architecture diagram

- Threat demo plan (how you’ll attack it)

- Defense + verification plan (how you’ll prove it works)

- Resources list (VMs, Docker images, etc.)

- Key deliverables listed

- Milestones + Sprint 1 fully planned with User Stories and Tasks

- Questions for instructor on a Wiki page

# 🚫 Things That Will Ruin Your Day

| Don’t | Why | Do This Instead |
| --- | --- | --- |
| Commit secrets/API keys | Bots find them in minutes | .env + .gitignore |
| Force-push to main | Destroys teammates’ work | Only force-push your own branches |
| One giant commit at the end | Can’t review, debug, or revert | Small, frequent commits |
| Merge your own PR | Defeats code review | Always get a teammate to review |
| Commit .iso / .ova / .vmdk files | Bloats repo permanently | Add to .gitignore |
| Wait until finals week | No time to fix anything | Steady progress every sprint |
| Skip the Wiki | Grader can’t see your work | Document as you go |
| Copy someone else’s code | git blame shows everything | Write your own + cite sources |

# 📸 Screenshots & Evidence

You’ll need proof that your stuff works. Make it count.

- Full terminal window including the command AND output

- Timestamps visible (system clock, log dates, date command)

- Before AND after screenshots for attack/defense comparison

- PNG format (JPEG blurs text)

- Name files: sprint2-vlan-test.png not Screenshot 2026-03-15 at 2.34.12 PM.png

- Embed in Wiki: ![Description](path/to/image.png)

# 🆘 When Things Go Wrong

| Problem | Fix |
| --- | --- |
| "Permission denied (publickey)" | SSH key not set up. Go back to Phase 2. |
| Merge conflict | Open the file, pick the version you want, delete the <<<< ==== >>>> markers, git add + commit |
| Accidentally committed to main | git reset HEAD~1 to undo, then branch properly |
| Pushed a secret | Revoke the key NOW, then clean history with BFG Repo Cleaner |
| "Everything up to date" but nothing happened | You’re probably on main. git checkout -b your-branch first |
| Can’t see my Issue on the board | Open the Issue → set Iteration (Sprint) on the Project Board |
| Teammate’s changes aren’t showing | git pull origin main |

That’s the whole course workflow.

Install → Configure → Clone → Branch → Build → Commit → Push → PR → Merge → Repeat.

Stuck? Open the full guides. Part 1 for Git/GitHub. Part 2 for project planning.

You’ve got this.